## Slide 1: Introduction to Agile

## Slide 2
Overview of Agile Principles and Values
Agile is a mindset that promotes adaptive planning, evolutionary development, early delivery, and continuous improvement. It encourages flexible responses to change and emphasizes collaboration and customer satisfaction.

## Slide 3
Key Characteristics:
Iterative and incremental development
Customer collaboration over contract negotiation
Emphasis on individuals and interactions
Continuous feedback and adaptation

## Slide 4
Aspect | Waterfall | Agile
Approach | Sequential, phase-based | Iterative and incremental
Flexibility | Rigid, hard to change | Highly adaptable to changes
Delivery | End of the project | Frequent, at the end of each sprint
 | Minimal after requirements phase | Continuous throughout the project
Comparison with Traditional Waterfall Methodology:

## Slide 5
Agile Manifesto
The Four Core Values:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 6
The Twelve Principles:
Satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development.
Deliver working software frequently.
Business people and developers must work together daily.
Build projects around motivated individuals.
Convey information through face-to-face conversation.

## Slide 7
Working software is the primary measure of progress.
Maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design.
Simplicity—the art of maximizing the amount of work not done—is essential.
Best architectures, requirements, and designs emerge from self-organizing teams.
Regularly reflect and adjust behavior for effectiveness.

## Slide 8
Application in Practice: These values and principles shape the way Agile teams work, promoting collaboration, responsiveness, and customer-centric delivery.

## Slide 9
Scrum Framework
Scrum Roles:
Product Owner: Owns the product backlog, prioritizes features based on business value.
Scrum Master: Facilitates the Scrum process, removes blockers, ensures Scrum practices are followed.
Development Team: Cross-functional, self-organizing team responsible for delivering the product increment.

## Slide 10
Scrum Ceremonies:
Sprint Planning: Define the work to be done in the upcoming sprint.
Daily Stand-up (Daily Scrum): Short meeting (15 mins) to inspect progress and plan the next 24 hours.
Sprint Review: Held at the end of the sprint to inspect the increment and adapt the product backlog.
Sprint Retrospective: Reflect on the sprint process and identify improvements.

## Slide 11
Scrum Artifacts:
Product Backlog: Ordered list of features, enhancements, and fixes.
Sprint Backlog: Subset of Product Backlog selected for the current Sprint.
Increment: The sum of all completed Product Backlog items at the end of a Sprint.

## Slide 12
Agile Estimation and Planning
Estimation Techniques:
Story Points: Abstract units representing effort, complexity, and risk.
Planning Poker: Team estimation technique using cards with Fibonacci series values (1, 2, 3, 5, 8, etc.).

## Slide 13
Planning Techniques:
Release Planning: Long-term planning to determine what can be delivered and when.
Iteration (Sprint) Planning: Define goals and tasks for the upcoming sprint.

## Slide 14
Best Practices:
Use team consensus for estimation.
Regularly refine the backlog to ensure accuracy.

## Slide 15
Agile User Stories
Writing Effective User Stories: Format: As a [role], I want [feature] so that [benefit]. Example: As a shopper, I want to filter products by price so that I can find affordable options.
Acceptance Criteria: Conditions that must be met for a story to be accepted as complete.
Given [some context], When [an action is carried out], Then [a particular outcome should occur]

## Slide 16
Agile Metrics and Reporting
Key Metrics:
Velocity: Average amount of work completed in a sprint (measured in story points).
Burndown Chart: Graph showing work remaining over time in a sprint.
Burnup Chart: Shows work completed over time against total scope.
Cycle Time: Time from work start to completion.
Lead Time: Time from request to delivery.

## Slide 17
Reporting Progress:
Daily Stand-ups for ongoing progress
Sprint Reviews for demonstrating progress
Retrospectives for process improvements
Charts and dashboards for stakeholder transparency

## Slide 18: Conclusion
Key Takeaways:
• Agile is more than a methodology - it's a mindset
• Focus on people, collaboration, and customer value
• Embrace change and continuous improvement
• Scrum provides a proven framework for implementing Agile
• Effective estimation and planning enable predictable delivery
• User stories keep the focus on customer value
• Metrics and reporting provide transparency and enable improvement
Getting Started with Agile:
• Start with Scrum framework
• Train the team on Agile principles and practices
• Begin with short sprints (2 weeks)
• Focus on delivering working software
• Continuously inspect and adapt your process
Remember: Agile is a journey of continuous improvement,
not a destination!